## Slide 1
RISK
MLION Checkpoint — Where We Stand
The technical blocker is resolved — the NLP model is installed and working in Dataiku
1
Descriptions
cleaning
2
Vectorization
3
Semantic
adjustment
4
Dimensions
reduction
5
Cluster
selection
6
Cluster
validation
TODAY
The NLP model (all-mpnet-base-v2) is installed in Dataiku thanks to ITG — the project's main external dependency is resolved.
All 10,000 incident descriptions have been successfully converted into their numerical representation (steps 1 to 3 complete).
The remaining steps use standard, already-available tools — no further installation or external request needed.
BNP PARIBAS
The bank for a changing world
1
Classification : Internal
Notes: Quick status: the main technical blocker is behind us. Thanks to ITG, the NLP model is installed in Dataiku, and we've already used it to process all 10,000 incident descriptions. Steps 1 to 3 of our 6-step workflow are done. The remaining steps run on standard tools we already have, so there's no further dependency on external teams.

## Slide 2
RISK
What We Did: Teaching the Machine to Read
The model converts each incident description into a list of 768 numbers that captures its meaning
Incident description
“The customer filed a complaint about the interest rate calculation on their mortgage...”
NLP model
(all-mpnet-base-v2)
Its “meaning signature”
[ 0.12, -0.87, 0.44,
0.03, 0.51, -0.29,
...
768 numbers ]
The key idea
Two incidents that mean the same thing get very similar numbers — even if they use completely different words.
“customer” and “client”, “complaint” and “claim”: the machine now understands they are related.
Similar meaning = close together
interest rate
disputes
card fraud
BNP PARIBAS
The bank for a changing world
2
Classification : Internal
Notes: What we did with the model: it reads each incident description and converts it into a signature of 768 numbers. Think of it as a very precise 'meaning fingerprint'. The key property is that two incidents that describe the same kind of problem get very similar fingerprints, even when they use completely different words — customer vs client, complaint vs claim. This is exactly what allows the machine to group incidents by what they mean, not just by which words they contain.

## Slide 3
RISK
Proof It Works — Live Test on Real Sentences
We asked the model to score how similar sentences are (1 = same meaning, 0 = unrelated)
A
“The customer filed a complaint about the interest rate.”
B
“The client submitted a claim regarding rate calculation.”
C
“The weather is nice today.”
Model's similarity scores:
A vs B (same topic, different words)
0.65
HIGH — correctly recognized as related
A vs C (nothing in common)
≈0
LOW — correctly recognized as unrelated
B vs C (nothing in common)
≈0
LOW — correctly recognized as unrelated
Conclusion: the model reliably distinguishes related incidents from unrelated ones — validated and ready for full-scale use.
BNP PARIBAS
The bank for a changing world
3
Classification : Internal
Notes: Before running the model on everything, we validated it with a simple test. We gave it three sentences: two that describe the same kind of issue with different words, and one about the weather. The model scored the two related sentences as clearly similar — 0.65 on a scale of 0 to 1 — and correctly gave near-zero scores to the unrelated pairs. This confirms the model understands meaning, not just keywords. We then ran it on all 10,000 incidents.

## Slide 4
RISK
Next Steps: From Numbers to Insight
Three automated steps, then validation with the OpRisk experts
1. Condense
(PCA)
Keep the essence of each incident's signature — from 768 numbers down to ~50 — removing noise while preserving meaning.
2. Map
(UMAP)
Draw all 10,000 incidents on a single 2D map, where incidents with similar meaning appear near each other.
3. Group
(clustering)
Automatically detect the families of incidents — the recurring root-cause groups — and compare several methods to keep the best.
4. Validate
(with analysts)
Review the groups with OpRisk experts, name each family, and confirm they make business sense.
What you will see at the next checkpoint: the real map of our 10,000 incidents, organized into named root-cause families — with the actual figures replacing today's illustrations. No new tools or external requests are needed for these steps.
BNP PARIBAS
The bank for a changing world
4
Classification : Internal
Notes: What comes next, in plain terms. First, we condense each incident's signature from 768 numbers to about 50, keeping the essential meaning and removing noise. Second, we draw the map: all 10,000 incidents placed on a single 2D chart where similar incidents sit close together. Third, we let the algorithms detect the natural families of incidents — and we'll compare several grouping methods to keep the most reliable one. And fourth, the key step: we review these families with the OpRisk analysts, name them, and validate that they make business sense. Everything here runs on standard tools we already have. At the next checkpoint, you'll see the real map with real figures.